Rwanda Country Office

49 KG 647 St, Kigali, Rwanda | rwprocurement@awf.org | www.awf.org

# REQUEST FOR PROPOSALS

Framework Contract for Architectural and Engineering Design Services – Smart Green Village, Agriculture Hub and Tourism Hub

Volcanoes Conservation and Development Programme (VCDP) – African Wildlife Foundation (AWF) with the Rwanda Development Board (RDB)

| Reference | AWF-RW/RFP/FY27/032-FC |
| --- | --- |
| Procurement title | Framework Contract for Architectural and Engineering Design Services – Smart Green Village, Agriculture Hub and Tourism Hub |
| Category | - Goods ☐ Services ☒ Consultancy ☐ Works ☐ Mixed |
| Programme / Grant | Volcanoes Conservation and Development Programme (VCDP) – African Wildlife Foundation (AWF) with the Rwanda Development Board (RDB) ¦ Grant code: R0418 |
| Issue date | 09 October 2026 |
| Clarification deadline | 15 October 2026 |
| Closing date | 18 October 2026 at 17:00 (Kigali time) |
| Quotation validity | 90 days from the closing date |
| Framework period | 12 months from signature |
| Submission | Online bid form (QR code / short link); email as alternative – see Part A |
| Procurement contact | Clainie Niyomubyeyi, Procurement & Admin ¦ rwprocurement@awf.org |

IMPORTANT: This document is issued under the AWF Procurement Policy. Multiple framework awards are possible and no minimum volume is guaranteed. AWF is not bound to accept the lowest or any quotation and may cancel this solicitation at any time.

AWF-RW/RFP/FY27/032-FC | Issued October 2026

# CONTENTS

PART A — INVITATION TO QUOTE

PART B — INSTRUCTIONS TO QUOTERS PART C — SCHEDULE OF REQUIREMENTS PART D — EVALUATION AND AWARD

PART E — TERMS AND CONDITIONS OF AWARD FORM 1 — QUOTATION SUBMISSION FORM FORM 2 — PRICE SCHEDULE

FORM 3 — CONFLICT OF INTEREST AND ELIGIBILITY DECLARATION

# PART A — INVITATION TO QUOTE

The African Wildlife Foundation (AWF), Rwanda Country Office, invites eligible and qualified companies to submit quotations for Framework Contract for Architectural and Engineering Design Services – Smart Green Village, Agriculture Hub and Tourism Hub (AWF-RW/RFP/FY27/032-FC).

The African Wildlife Foundation (AWF) Rwanda Country Office invites qualified architecture and engineering firms to submit proposals for a 12-month framework contract for architectural and engineering design services for the Smart Green Village (SGV), an agriculture hub and a tourism hub in the Volcanoes National Park landscape. This is an open call: any eligible firm may submit a proposal.

Work will be ordered through service orders priced from the framework rates. No minimum volume is guaranteed and more than one framework may be awarded. To avoid conflicts of interest, the framework firm will not supervise or construct works it has designed, and will not review its own designs; design review, supervision and certification are procured separately (AWF-RW/RFP/FY27/034-FC).

| How to submit | Online, through the AWF bid form (scan the QR code at the end of Part A, or open): https://wkf.ms/4rY7RzK. If the tender reference is not filled in, type AWF-RW/RFP/FY27/032-FC. If the form does not open, send your proposal by email to awfrwanda-office_pulse_3266671965_0ba793ec0dce12138d2a 117503247@ euc1.mx.monday.com with the subject “AWF-RW/RFP/FY27/032-FC – [company name] – Proposal”, attaching all documents in PDF (maximum 20 MB per email; if needed send several emails numbered 1/n, 2/n). |
| --- | --- |
| Submission deadline | 18 October 2026 at 17:00 (Kigali time) |
| Questions / clarifications | Through the clarification form, until 15 October 2026: https://wkf.ms/3Ufmsuc. If the form does not open, email the question to awfrwanda- office_pulse_3266671965_0ba793ec0dce12138d2a 117503247@e uc1.mx.monday.com with the subject “AWF-RW/RFP/FY27/032-FC – Clarification”. |
| Answers to questions | Published to all bidders, without naming who asked, within 2 working days (numbered clarification bulletins). |
| Vendor registration | AWF Procurement will complete registration in the AWF Rwanda vendor database using the documents submitted with the proposal, before contract signature. |
| Enquiries | rwprocurement@awf.org |
| Late quotations | The online form and the email submission close at the deadline. Late proposals are not accepted. |

## Scope summary

| Subject | Framework Contract for Architectural and Engineering Design Services – Smart Green Village, Agriculture Hub and Tourism Hub |
| --- | --- |
| Location | Volcanoes National Park landscape, Musanze District (and Kigali) |
| Duration | Framework period: 12 months from signature |
| Award | Multiple awards possible |

### Quick access to the online forms

| Submit your proposal https://wkf.ms/4rY7RzK Scan with a phone camera; the tender reference fills in automatically. | Ask a clarification question https://wkf.ms/3Ufmsuc If you use a short link, type the reference AWF-RW/RFP/FY27/032-FC in the form. |
| --- | --- |

Issued for and on behalf of the African Wildlife Foundation, Rwanda Country Office

Signature:

Name: Patrick Nsabimana

Title: Country Coordinator, AWF Rwanda Date: 09/10/2026

# PART B — INSTRUCTIONS TO QUOTERS

## Eligibility

    - Legally registered in Rwanda (RDB certificate) or in the country of origin, with a valid TIN.

    - Tax and social security compliance (RRA and RSSB clearance) at contract stage.

    - Not debarred or suspended by AWF, the World Bank, the United Nations or the Government of Rwanda.

    - No conflict of interest (Form 3).

    - Registered in the AWF Rwanda vendor database (completed by AWF Procurement before contract signature).

## Contents of a compliant quotation

| # | Document | Notes | Mandatory |
| --- | --- | --- | --- |
| 1 | Form 1 – Quotation submission form | Signed and stamped | Yes |
| 2 | Form 2 – Price schedule | RWF, tax inclusive | Yes |
| 3 | Form 3 – Conflict of interest declaration | Signed | Yes |
| 4 | RDB company registration certificate | Copy | Yes |
| 5 | RRA tax clearance and RSSB clearance | Valid | Yes |
| 6 | Company profile with list of similar assignments | With client contacts | Yes |
| 7 | CVs and professional registration (RIA / IER) of key staff | For each position priced | Yes |
| 8 | Technical proposal: understanding, methodology, team, and approach to the first SGV service order (maximum 10 pages) | Signed | Yes |
| 9 | Evidence of youth leadership, if claimed (shareholding and identity of managing director) | Copy | No |
| 10 | Bank details | On company letterhead | Yes |
| 11 | RDB registration, RRA and RSSB clearance | Copies | Contract stage |

## Preparation of quotations

    - Quotations in English.

    - Prices in RWF, tax inclusive, covering all costs of the goods / services.

    - Prices remain fixed for the validity period and the framework period.

    - Quotation valid for at least 90 days from the closing date.

    - Signed by an authorised representative.

    - AWF does not reimburse the cost of preparing quotations.

## Rights of AWF

    - Accept or reject any quotation or cancel the RFQ without liability.

    - Seek written clarification from quoters without changing the substance of the offer.

    - Negotiate with the best-evaluated quoter.

    - Award to the best-evaluated responsive quoter(s) – not necessarily the lowest price.

## Anti-fraud and ethical standards

AWF applies zero tolerance to fraud, corruption and collusion. The following lead to immediate disqualification and may lead to debarment:

- Offering gifts, payments or favours to AWF staff or evaluators.

- Providing false information or forged documents.

- Collusion or price arrangements with other bidders.

- Contacting AWF staff about the tender outside the official clarification channel.

Concerns can be reported confidentially to the Country Coordinator or to the AWF ethics hotline.

# PART C — SCHEDULE OF REQUIREMENTS

## Background

The African Wildlife Foundation (AWF) works with the Rwanda Development Board (RDB) and local communities in the Volcanoes National Park landscape, Musanze District, Northern Province, under the Volcanoes Conservation and Development Programme (VCDP). The programme supports community infrastructure that links conservation with livelihoods, including three building programmes in the next 12 months:

(1) The Smart Green Village (SGV): a new settlement being developed by RDB for households relocated under the Volcanoes National Park expansion project, with housing, social services, utilities, an agriculture and livestock zone and an eco-tourism zone. The SGV construction envelope (about US$20 million) is financed by the Government of Rwanda with World Bank funding; RDB's design consultant is developing the detailed design, and an independent review of the design is under way. (2) An agriculture hub in the landscape, supporting community horticulture and agri-enterprise. (3) A tourism hub supporting community-based tourism in the landscape.

AWF Rwanda has no in-house architects or engineers. It therefore intends to establish framework contracts so that design and engineering services can be called off quickly through service orders, instead of running a separate tender for each need.

## Scope of work

    - Briefing and surveys: client brief, site analysis, topographic and land surveys, and coordination of geotechnical investigations.

    - Concept and schematic design: master plans and site plans, concept options with cost estimates, community and stakeholder consultation on design options, climate-resilient and green building solutions using local materials.

    - Detailed design: architectural, structural, electrical, mechanical (plumbing, fire), water and sanitation, renewable energy and landscape design; drawings and specifications ready for building permit and tender.

    - Quantity surveying: bills of quantities (BoQ), cost estimates, cost reviews, value engineering, prioritisation and phasing of investments.

    - Permits and tender support: preparation of building permit applications and tender documents; technical answers to bidders' questions.

    - Smart Green Village: services only where requested by RDB and AWF and coordinated with RDB's design consultant. Indicative first service order: with the design consultant's quantity surveyor, review the SGV cost estimate and BoQ, rank components and propose a prioritised and phased allocation of the US$20 million envelope, working with the independent reviewer during the review mission (30 October – 11 November 2026).

    - Agriculture hub and tourism hub: concept to detailed design, BoQ and tender documents, as ordered.

    - Out of scope: construction supervision, certification of works and construction.

## Deliverables and timeline

| # | Deliverable | Content / acceptance | Due | Payment |
| --- | --- | --- | --- | --- |
| 1 | Per design service order – inception / design brief | Agreed brief, programme and site information | As per service order | 10% |
| 2 | Per design service order – concept design | Concept options, site plan, cost estimate; consultation record | As per service order | 30% |
| 3 | Per design service order – detailed design | Full drawing set and specifications, ready for permit | As per service order | 40% |

| # | Deliverable | Content / acceptance | Due | Payment |
| --- | --- | --- | --- | --- |
| 4 | Per design service order – BoQ and tender documents | Priced BoQ estimate, tender drawings and technical specifications | As per service order | 20% |

## Qualifications required

- Company registered in Rwanda with RDB, with valid Rwanda Revenue Authority (RRA) and Rwanda Social Security Board (RSSB) clearances.

- Architects registered with the Rwanda Institute of Architects (RIA); engineers registered with the Institution of Engineers Rwanda (IER).

- Firms that hold, or are bidding for, a works contract with AWF Rwanda in the landscape are not eligible.

- At least 5 years of experience in architectural and engineering design in Rwanda.

- At least three completed designs of community, education, health, residential, agricultural or tourism buildings, preferably in rural or hilly settings.

- In-house or committed quantity surveying, structural, electrical, mechanical and water and sanitation engineering capacity.

| Supervision | Patrick Nsabimana, Country Coordinator, AWF Rwanda (with the Program Manager for service orders) |
| --- | --- |
| Standards | AWF Code of Conduct, Child Safeguarding, Do No Harm |
| Confidentiality / IP | All products and data belong to AWF. |

# PART D — EVALUATION AND AWARD

## Evaluation process

    - Stage 1 – Administrative and eligibility check (pass/fail): completeness of the bid, mandatory documents, eligibility and vendor registration.

    - Stage 2 – Technical evaluation against the criteria below.

    - Stage 3 – Financial evaluation of technically qualified bids.

## Evaluation criteria

| # | Criterion | Max score | Evidence |
| --- | --- | --- | --- |
| 1 | Experience of the firm in design of comparable buildings and community infrastructure | 25 | Company profile, references |
| 2 | Qualifications and experience of key staff (team leader architect, architect, quantity surveyor, structural, electrical, mechanical and water and sanitation engineers, landscape architect) | 35 | CVs, RIA / IER registration |
| 3 | Methodology, workplan and approach to the first SGV service order | 25 | Technical proposal |
| 4 | Climate-resilient and green building design using local materials; knowledge of the Volcanoes landscape | 10 | Technical proposal, portfolio |
| 5 | Youth-led firm (majority owned or managed by persons aged 35 or below) | 5 | Shareholding and ID documents |
| Technical total |  |  | 100 |

SCORING: Minimum technical score: 70/100. Combined score = technical score × 80% + financial score × 20%, where financial score = 100 × lowest evaluated price ÷ price of the bid.

## Award decision

| Award authority | Finance & Admin endorsement and Country Coordinator approval |
| --- | --- |
| Notification | Successful and unsuccessful quoters are notified in writing |
| Protest | Within 5 working days of notification, to the Country Coordinator |

# PART E — TERMS AND CONDITIONS OF AWARD

| Contract instrument | Framework agreement with call-offs by purchase order |
| --- | --- |
| Prices | Fixed, in RWF, tax inclusive. AWF does not hold a VAT exemption. |
| Payment | By bank transfer within 10 working days of approval of a valid invoice submitted through the AWF invoice form, against accepted deliverables / goods received notes. |
| Liquidated damages | 0.1% of the contract value per day of delay, capped at 10%. |
| Termination | For convenience with 10 days written notice; immediately for cause. |
| Disputes | Negotiation, then arbitration in Kigali under the laws of Rwanda. |
| Protest | Written protest to the Country Coordinator within 5 working days of the notification of intention to award. |
| AWF standards | AWF Code of Conduct, Child Safeguarding Policy, Do No Harm, environmental and social safeguards. |
| Intellectual property | All products and data belong to AWF. |

# FORM 1 — QUOTATION SUBMISSION FORM

To be completed, signed, stamped and uploaded with the quotation.

## Section 1 – Bidder information

| Legal name of company |  |
| --- | --- |
| Trading name (if different) |  |
| TIN |  |
| RDB registration number |  |
| Physical address |  |
| Contact person and position |  |
| Phone |  |
| Email |  |
| Bank name and account number |  |
| Mobile money number (if applicable) |  |

## Section 2 – Quotation details

| Tender reference | AWF-RW/RFP/FY27/032-FC |
| --- | --- |
| Total price (RWF, tax inclusive) |  |
| Validity of the quotation | 90 days from the closing date |
| Deviations from the requirements | None / [describe] |

## Section 3 – Declaration

We offer to provide the goods / services / works described in this document at the prices stated in Form

2. We accept the terms of this document, confirm that the information provided is true and that we are not in a situation of conflict of interest.

| Name: | Signature: |
| --- | --- |
| Title / Position: | Date: |
| Company: | Company stamp: |

# FORM 2 — PRICE SCHEDULE

All prices in RWF, tax inclusive. Unit prices prevail in case of arithmetic error.

| # | Description | Unit | Qty | Unit price (RWF) | Total (RWF) |
| --- | --- | --- | --- | --- | --- |
| 1 | A. DAILY RATES – Team leader / principal architect | Day | 10 |  |  |
| 2 | Architect | Day | 20 |  |  |
| 3 | Quantity surveyor | Day | 20 |  |  |
| 4 | Structural engineer | Day | 10 |  |  |
| 5 | Electrical engineer | Day | 5 |  |  |
| 6 | Mechanical engineer (plumbing, fire) | Day | 5 |  |  |
| 7 | Water and sanitation engineer | Day | 5 |  |  |
| 8 | Landscape architect | Day | 5 |  |  |
| 9 | Land surveyor | Day | 5 |  |  |
| 10 | CAD / BIM technician | Day | 10 |  |  |
| 11 | Field allowance outside Kigali, per person | Day | 15 |  |  |
| 12 | B. UNIT RATES – Topographic survey | Hectare | 10 |  |  |
| 13 | C. DESIGN FEES – concept to tender documents, as % of estimated construction cost | % | 1 |  |  |
| GRAND TOTAL (RWF, tax inclusive) |  |  |  |  |  |

| Name: | Signature: |
| --- | --- |
| Date: | Company stamp: |

# FORM 3 — CONFLICT OF INTEREST AND ELIGIBILITY DECLARATION

| Question | Yes | No | If yes, details |
| --- | --- | --- | --- |
| Is any owner, director or key staff related to an AWF Rwanda staff member? | ☐ | ☐ |  |
| Did your company help prepare the ToR, specifications or other documents of this tender? | ☐ | ☐ |  |
| Do you have a financial or commercial relationship with another bidder in this tender? | ☐ | ☐ |  |
| Has any AWF staff member contacted you about this tender outside the official channel? | ☐ | ☐ |  |
| Is your company debarred or suspended by any institution? | ☐ | ☐ |  |

We confirm that no gift, commission or benefit has been offered to any AWF employee, that this bid was prepared independently, and that we will inform AWF of any change before contract award.

| Name: | Signature: |
| --- | --- |
| Title / Position: | Date: |
| Company: | Company stamp: |

— End of document —