Rwanda Country Office

49 KG 647 St, Kigali, Rwanda | rwprocurement@awf.org | www.awf.org

# REQUEST FOR PROPOSALS

Framework Contract for Independent Engineer Services – Design Review, Supervision and Certification of Works

Volcanoes Conservation and Development Programme (VCDP) – African Wildlife Foundation (AWF) with the Rwanda Development Board (RDB)

| Reference | AWF-RW/RFP/FY27/034-FC |
| --- | --- |
| Procurement title | Framework Contract for Independent Engineer Services – Design Review, Supervision and Certification of Works |
| Category | - Goods ☐ Services ☒ Consultancy ☐ Works ☐ Mixed |
| Programme / Grant | Volcanoes Conservation and Development Programme (VCDP) – African Wildlife Foundation (AWF) with the Rwanda Development Board (RDB) ¦ Grant code: R0418 |
| Issue date | 09 October 2026 |
| Clarification deadline | 15 October 2026 |
| Closing date | 18 October 2026 at 17:00 (Kigali time) |
| Quotation validity | 90 days from the closing date |
| Framework period | 12 months from signature |
| Submission | Online bid form (QR code / short link); email as alternative – see Part A |
| Procurement contact | Clainie Niyomubyeyi, Procurement & Admin ¦ rwprocurement@awf.org |

IMPORTANT: This document is issued under the AWF Procurement Policy. Multiple framework awards are possible and no minimum volume is guaranteed. AWF is not bound to accept the lowest or any quotation and may cancel this solicitation at any time.

AWF-RW/RFP/FY27/034-FC | Issued October 2026

# CONTENTS

PART A — INVITATION TO QUOTE

PART B — INSTRUCTIONS TO QUOTERS PART C — SCHEDULE OF REQUIREMENTS PART D — EVALUATION AND AWARD

PART E — TERMS AND CONDITIONS OF AWARD FORM 1 — QUOTATION SUBMISSION FORM FORM 2 — PRICE SCHEDULE

FORM 3 — CONFLICT OF INTEREST AND ELIGIBILITY DECLARATION

# PART A — INVITATION TO QUOTE

The African Wildlife Foundation (AWF), Rwanda Country Office, invites eligible and qualified companies to submit quotations for Framework Contract for Independent Engineer Services – Design Review, Supervision and Certification of Works (AWF-RW/RFP/FY27/034-FC).

The African Wildlife Foundation (AWF) Rwanda Country Office invites qualified engineering consulting firms to submit proposals for a 12-month framework contract to act as AWF's independent engineer: reviewing and approving designs, supervising construction and certifying works for AWF-supported infrastructure in the Volcanoes National Park landscape. This is an open call: any eligible firm may submit a proposal.

Work will be ordered through service orders priced from the framework rates; no minimum volume is guaranteed. To ensure independence, the firm awarded this framework may not hold design or construction contracts for projects it reviews or supervises.

| How to submit | Online, through the AWF bid form (scan the QR code at the end of Part A, or open): https://wkf.ms/4rY7RzK. If the tender reference is not filled in, type AWF-RW/RFP/FY27/034-FC. If the form does not open, send your proposal by email to awfrwanda-office_pulse_3273181013_0ba793ec0dce12138d2a 117503247@ euc1.mx.monday.com with the subject “AWF-RW/RFP/FY27/034-FC – [company name] – Proposal”, attaching all documents in PDF (maximum 20 MB per email; if needed send several emails numbered 1/n, 2/n). |
| --- | --- |
| Submission deadline | 18 October 2026 at 17:00 (Kigali time) |
| Questions / clarifications | Through the clarification form, until 15 October 2026: https://wkf.ms/3Ufmsuc. If the form does not open, email the question to awfrwanda- office_pulse_3273181013_0ba793ec0dce12138d2a 117503247@e uc1.mx.monday.com with the subject “AWF-RW/RFP/FY27/034-FC – Clarification”. |
| Answers to questions | Published to all bidders, without naming who asked, within 2 working days (numbered clarification bulletins). |
| Vendor registration | AWF Procurement will complete registration in the AWF Rwanda vendor database using the documents submitted with the proposal, before contract signature. |
| Enquiries | rwprocurement@awf.org |
| Late quotations | The online form and the email submission close at the deadline. Late proposals are not accepted. |

## Scope summary

| Subject | Framework Contract for Independent Engineer Services – Design Review, Supervision and Certification of Works |
| --- | --- |
| Location | Volcanoes National Park landscape, Musanze District (and Kigali) |
| Duration | Framework period: 12 months from signature |
| Award | Multiple awards possible |

### Quick access to the online forms

| Submit your proposal https://wkf.ms/4rY7RzK Scan with a phone camera; the tender reference fills in automatically. | Ask a clarification question https://wkf.ms/3Ufmsuc If you use a short link, type the reference AWF-RW/RFP/FY27/034-FC in the form. |
| --- | --- |

Issued for and on behalf of the African Wildlife Foundation, Rwanda Country Office

Signature:

Name: Patrick Nsabimana

Title: Country Coordinator, AWF Rwanda Date: 09/10/2026

# PART B — INSTRUCTIONS TO QUOTERS

## Eligibility

    - Legally registered in Rwanda (RDB certificate) or in the country of origin, with a valid TIN.

    - Tax and social security compliance (RRA and RSSB clearance) at contract stage.

    - Not debarred or suspended by AWF, the World Bank, the United Nations or the Government of Rwanda.

    - No conflict of interest (Form 3).

    - Registered in the AWF Rwanda vendor database (completed by AWF Procurement before contract signature).

## Contents of a compliant quotation

| # | Document | Notes | Mandatory |
| --- | --- | --- | --- |
| 1 | Form 1 – Quotation submission form | Signed and stamped | Yes |
| 2 | Form 2 – Price schedule | RWF, tax inclusive | Yes |
| 3 | Form 3 – Conflict of interest declaration | Signed | Yes |
| 4 | RDB company registration certificate | Copy | Yes |
| 5 | RRA tax clearance and RSSB clearance | Valid | Yes |
| 6 | Company profile with list of supervision and design review assignments | With client contacts | Yes |
| 7 | CVs and IER registration of key staff | For each position priced | Yes |
| 8 | Technical proposal: understanding, methodology, quality and safety approach, team (maximum 10 pages) | Signed | Yes |
| 9 | Declaration of independence: no design or works contract with AWF Rwanda and no relationship with AWF's works contractors | Signed | Yes |
| 10 | Bank details | On company letterhead | Yes |
| 11 | RDB registration, RRA and RSSB clearance | Copies | Contract stage |

## Preparation of quotations

    - Quotations in English.

    - Prices in RWF, tax inclusive, covering all costs of the goods / services.

    - Prices remain fixed for the validity period and the framework period.

    - Quotation valid for at least 90 days from the closing date.

    - Signed by an authorised representative.

    - AWF does not reimburse the cost of preparing quotations.

## Rights of AWF

    - Accept or reject any quotation or cancel the RFQ without liability.

    - Seek written clarification from quoters without changing the substance of the offer.

    - Negotiate with the best-evaluated quoter.

    - Award to the best-evaluated responsive quoter(s) – not necessarily the lowest price.

## Anti-fraud and ethical standards

AWF applies zero tolerance to fraud, corruption and collusion. The following lead to immediate disqualification and may lead to debarment:

- Offering gifts, payments or favours to AWF staff or evaluators.

- Providing false information or forged documents.

- Collusion or price arrangements with other bidders.

- Contacting AWF staff about the tender outside the official clarification channel.

Concerns can be reported confidentially to the Country Coordinator or to the AWF ethics hotline.

# PART C — SCHEDULE OF REQUIREMENTS

## Background

The African Wildlife Foundation (AWF) works with the Rwanda Development Board (RDB) and local communities in the Volcanoes National Park landscape, Musanze District, Northern Province, under the Volcanoes Conservation and Development Programme (VCDP). The programme supports community infrastructure that links conservation with livelihoods, including three building programmes in the next 12 months:

(1) The Smart Green Village (SGV): a new settlement being developed by RDB for households relocated under the Volcanoes National Park expansion project, with housing, social services, utilities, an agriculture and livestock zone and an eco-tourism zone. The SGV construction envelope (about US$20 million) is financed by the Government of Rwanda with World Bank funding; RDB's design consultant is developing the detailed design, and an independent review of the design is under way. (2) An agriculture hub in the landscape, supporting community horticulture and agri-enterprise. (3) A tourism hub supporting community-based tourism in the landscape.

AWF Rwanda has no in-house architects or engineers. It therefore intends to establish framework contracts so that design and engineering services can be called off quickly through service orders, instead of running a separate tender for each need.

## Scope of work

    - Design review and approval: review concept and detailed designs, drawings, specifications and BoQs submitted by designers or contractors (including the SGV components, agriculture hub and tourism hub) for technical soundness, cost, buildability, compliance with the Rwanda Building Code, permits and AWF's environmental and social safeguards; issue review reports with approval, conditional approval or rejection.

    - Pre-construction: review of contractors' work programmes, method statements, health and safety plans and material submittals; site handover.

    - Construction supervision: periodic or resident supervision as ordered; quality control and material testing (laboratory tests at cost); site meetings and minutes; instructions to contractors through AWF.

    - Measurement and certification: measure completed works, verify contractors' interim and final payment requests and issue payment certificates; assess variations, claims and extensions of time.

    - Environmental, social, health and safety: monitor contractors' compliance on site and report incidents.

    - Completion: snag lists, provisional and final acceptance inspections, as-built verification, and defects liability inspections.

    - Reporting: monthly progress reports per site and advice to AWF on technical decisions.

## Deliverables and timeline

| # | Deliverable | Content / acceptance | Due | Payment |
| --- | --- | --- | --- | --- |
| 1 | Design review report (per package) | Findings, required changes and approval decision | Within 10 working days of receipt | Per package |
| 2 | Monthly supervision report (per site) | Progress, quality, safety, issues, photos | Monthly | Per month / visit |
| 3 | Payment certificates | Measured quantities and certified amounts | Within 7 working days of contractor request | Included |

| # | Deliverable | Content / acceptance | Due | Payment |
| --- | --- | --- | --- | --- |
| 4 | Completion and defects inspection reports | Snag list, acceptance recommendation | At completion / end of defects period | Per inspection |

## Qualifications required

- Company registered in Rwanda with RDB, with valid RRA and RSSB clearances.

- Team leader: civil or structural engineer registered with the Institution of Engineers Rwanda (IER), with at least 10 years of experience including construction supervision.

- Firms that hold, or are bidding for, a works contract with AWF Rwanda in the landscape are not eligible.

- At least 5 years of experience in design review, construction supervision and contract administration in Rwanda.

- At least three supervision assignments for public, community, health, education or residential buildings, preferably in rural areas.

- Capacity in quantity surveying, electrical and mechanical engineering, and environmental, social, health and safety monitoring.

| Supervision | Patrick Nsabimana, Country Coordinator, AWF Rwanda (with the Program Manager for service orders) |
| --- | --- |
| Standards | AWF Code of Conduct, Child Safeguarding, Do No Harm |
| Confidentiality / IP | All products and data belong to AWF. |

# PART D — EVALUATION AND AWARD

## Evaluation process

    - Stage 1 – Administrative and eligibility check (pass/fail): completeness of the bid, mandatory documents, eligibility and vendor registration.

    - Stage 2 – Technical evaluation against the criteria below.

    - Stage 3 – Financial evaluation of technically qualified bids.

## Evaluation criteria

| # | Criterion | Max score | Evidence |
| --- | --- | --- | --- |
| 1 | Experience of the firm in design review and construction supervision of comparable buildings | 30 | Company profile, references |
| 2 | Qualifications and experience of key staff (team leader engineer, quantity surveyor, electrical / mechanical engineer, site inspector, safeguards officer) | 35 | CVs, IER registration |
| 3 | Methodology for design review, supervision, quality control and certification | 25 | Technical proposal |
| 4 | Environmental, social, health and safety approach and knowledge of the Volcanoes landscape | 10 | Technical proposal |
| Technical total |  |  | 100 |

SCORING: Minimum technical score: 70/100. Combined score = technical score × 80% + financial score × 20%, where financial score = 100 × lowest evaluated price ÷ price of the bid.

## Award decision

| Award authority | Finance & Admin endorsement and Country Coordinator approval |
| --- | --- |
| Notification | Successful and unsuccessful quoters are notified in writing |
| Protest | Within 5 working days of notification, to the Country Coordinator |

# PART E — TERMS AND CONDITIONS OF AWARD

| Contract instrument | Framework agreement with call-offs by purchase order |
| --- | --- |
| Prices | Fixed, in RWF, tax inclusive. AWF does not hold a VAT exemption. |
| Payment | By bank transfer within 10 working days of approval of a valid invoice submitted through the AWF invoice form, against accepted deliverables / goods received notes. |
| Liquidated damages | 0.1% of the contract value per day of delay, capped at 10%. |
| Termination | For convenience with 10 days written notice; immediately for cause. |
| Disputes | Negotiation, then arbitration in Kigali under the laws of Rwanda. |
| Protest | Written protest to the Country Coordinator within 5 working days of the notification of intention to award. |
| AWF standards | AWF Code of Conduct, Child Safeguarding Policy, Do No Harm, environmental and social safeguards. |
| Intellectual property | All products and data belong to AWF. |

# FORM 1 — QUOTATION SUBMISSION FORM

To be completed, signed, stamped and uploaded with the quotation.

## Section 1 – Bidder information

| Legal name of company |  |
| --- | --- |
| Trading name (if different) |  |
| TIN |  |
| RDB registration number |  |
| Physical address |  |
| Contact person and position |  |
| Phone |  |
| Email |  |
| Bank name and account number |  |
| Mobile money number (if applicable) |  |

## Section 2 – Quotation details

| Tender reference | AWF-RW/RFP/FY27/034-FC |
| --- | --- |
| Total price (RWF, tax inclusive) |  |
| Validity of the quotation | 90 days from the closing date |
| Deviations from the requirements | None / [describe] |

## Section 3 – Declaration

We offer to provide the goods / services / works described in this document at the prices stated in Form

2. We accept the terms of this document, confirm that the information provided is true and that we are not in a situation of conflict of interest.

| Name: | Signature: |
| --- | --- |
| Title / Position: | Date: |
| Company: | Company stamp: |

# FORM 2 — PRICE SCHEDULE

All prices in RWF, tax inclusive. Unit prices prevail in case of arithmetic error.

| # | Description | Unit | Qty | Unit price (RWF) | Total (RWF) |
| --- | --- | --- | --- | --- | --- |
| 1 | A. DAILY RATES – Team leader (civil / structural engineer) | Day | 15 |  |  |
| 2 | Quantity surveyor | Day | 10 |  |  |
| 3 | Electrical / mechanical engineer | Day | 5 |  |  |
| 4 | Site inspector / clerk of works | Day | 20 |  |  |
| 5 | Environmental, social, health and safety officer | Day | 5 |  |  |
| 6 | Field allowance outside Kigali, per person | Day | 20 |  |  |
| 7 | B. MONTHLY RATE – Resident engineer (full-time on site) | Month | 2 |  |  |
| 8 | C. DESIGN REVIEW – small package (single building, construction value up to US$100,000) | Packag e | 2 |  |  |
| 9 | Design review – medium package (US$100,000 – 500,000) | Packag e | 1 |  |  |
| 10 | Design review – large package (above US$500,000) | Packag e | 1 |  |  |
| 11 | D. SITE VISIT – Kigali to Musanze, including transport, per visit | Visit | 10 |  |  |
| GRAND TOTAL (RWF, tax inclusive) |  |  |  |  |  |

| Name: | Signature: |
| --- | --- |
| Date: | Company stamp: |

# FORM 3 — CONFLICT OF INTEREST AND ELIGIBILITY DECLARATION

| Question | Yes | No | If yes, details |
| --- | --- | --- | --- |
| Is any owner, director or key staff related to an AWF Rwanda staff member? | ☐ | ☐ |  |
| Did your company help prepare the ToR, specifications or other documents of this tender? | ☐ | ☐ |  |
| Do you have a financial or commercial relationship with another bidder in this tender? | ☐ | ☐ |  |
| Has any AWF staff member contacted you about this tender outside the official channel? | ☐ | ☐ |  |
| Is your company debarred or suspended by any institution? | ☐ | ☐ |  |

We confirm that no gift, commission or benefit has been offered to any AWF employee, that this bid was prepared independently, and that we will inform AWF of any change before contract award.

| Name: | Signature: |
| --- | --- |
| Title / Position: | Date: |
| Company: | Company stamp: |

— End of document —